NovaBridge Solutions

ISO 27001:2022 Compliance Control Matrix

Project 1 of 7 | GRC Portfolio | Prepared by: Udeme | Date: May 2026

# Scope & Compliance Goal

Organization: NovaBridge Solutions — A 250-employee federal health IT contractor providing EHR integration and cloud data services to HHS and VA agencies.

Scope: All information assets supporting federal health data processing: AWS GovCloud production environment, corporate endpoints (230 devices), SaaS tools (Microsoft 365, ServiceNow, Salesforce), and physical HQ in Hyattsville, MD.

Compliance Goal: Achieve ISO 27001:2022 certification by Q1 2027 to meet contractual obligations with federal clients and strengthen posture ahead of CMMC Level 2 assessment.

Status Legend: Implemented (green) | In Progress (yellow) | Planned (red)

# Annex A Control Matrix (20 Controls)

| Control ID | Control Name | Status | Owner | Implementation Notes |
| --- | --- | --- | --- | --- |
| A.5.1 | Information Security Policy | Implemented | CISO | Policy published, reviewed annually. Board-approved. |
| A.5.2 | Information Security Roles | Implemented | CISO | Roles defined in org chart; RACI matrix documented. |
| A.6.1 | Screening (HR) | Implemented | HR Director | Background checks conducted pre-employment. |
| A.6.3 | Information Security Awareness | In Progress | HR Director | Annual training launched; 78% completion rate. |
| A.7.1 | Physical Security Perimeter | Implemented | Facilities Mgr | Badge access, CCTV at all entry points. |
| A.7.4 | Physical Security Monitoring | Implemented | Facilities Mgr | 24/7 monitoring; logs retained 90 days. |
| A.8.1 | User Endpoint Devices | In Progress | IT Manager | MDM deployed; BYOD policy pending approval. |
| A.8.3 | Information Access Restriction | Implemented | IT Manager | RBAC enforced in AD; quarterly access reviews. |
| A.8.5 | Secure Authentication | Implemented | IT Manager | MFA enforced on all critical systems. |
| A.8.7 | Protection Against Malware | Implemented | IT Manager | EDR deployed enterprise-wide; auto-updates enabled. |
| A.8.10 | Information Deletion | Planned | IT Manager | Data retention policy drafted; tool procurement Q3. |
| A.8.12 | Data Leakage Prevention | Planned | IT Manager | DLP solution evaluation in progress. |
| A.8.15 | Logging | In Progress | IT Manager | SIEM deployed; log coverage 85%; gaps in OT. |
| A.8.16 | Monitoring Activities | In Progress | SOC Lead | Alerts tuned; IR runbooks 60% complete. |
| A.8.24 | Use of Cryptography | Implemented | IT Manager | TLS 1.2+ enforced; encryption policy approved. |
| A.8.28 | Secure Coding | Planned | Dev Manager | SAST tool selected; developer training Q4. |
| A.8.32 | Change Management | Implemented | Change Mgr | CAB process active; change tickets in ServiceNow. |
| A.5.29 | Information Security During Disruption | In Progress | CISO | BCP drafted; DR tabletop scheduled Q2. |
| A.5.30 | ICT Readiness for Business Continuity | Planned | CISO | ICT recovery targets defined; testing Q3. |
| A.5.35 | Independent Review of IS | Planned | Internal Audit | Annual internal audit scheduled; scope defined. |

## Control Coverage Summary

| Status | Count | % of Total |
| --- | --- | --- |
| Implemented | 10 | 50% |
| In Progress | 6 | 30% |
| Planned | 4 | 20% |

Next Steps: Prioritize closure of DLP (A.8.12) and Secure Coding (A.8.28) gaps by Q3 2026. Schedule DR tabletop exercise (A.5.29) and engage external auditor for gap assessment in Q4 2026.

Resume Bullet: Developed ISO 27001:2022 compliance matrix for federal health IT contractor; mapped 20 Annex A controls, identified 4 critical gaps, and assigned remediation owners with target dates.